## CANADA Regulation Plan

| Part I’s in Progress |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Safety Standard |  | Application |  | OPI |  | Description |  | Anticipated Part I (YYYY-quarter) |  | Comments |  | Anticipated Part II (YYYY-quarter) |  | Anticipated Effective (YYYY-MM-DD) |  | AJ RU #/ ASFBE # |  | Status |  |
| MFSAB | MPV, B |  | KB, KH |  | Introduce a definition for MFSAB |  | TBA |  |  |  |  |  |  |  | 81100-2-42 |  | - On hold |  |  |
| MVSR 2,3,4, 11, 12 and schedule VII | PC, MPV, TRU, B |  | MQW MG |  | Prescribe rules re importation of vehicles from Mexico, update sections 11 and 12 to allow electronic forms as an option to the current requirements, amend section 2 to add definition of time of manufacture. Amend section 3 for the application of the NSM due to a SJC request and amend Section 4 to align with the revised MVSA definition of a vehicle |  | 2013 II |  | TBD |  |  |  |  |  | 81100-2-138 |  | - Legal/1 |  |  |
| 108 and 108.1 MVSR 2 | All |  | MG |  | Rewrite CMVSS 108 to clarify Canadian requirements in respect to the new FMVSS 108, include the revised allowances of CMVSS 108.1 and revoke current CMVSS 108.1 |  | 2013 II |  |  |  |  |  | P+6 months |  | 81100-2-108 (1104) |  | - Legal/1 |  |  |
| Omnibus Amendments |  |  | KB |  | Update the expiry date of 9 TSD’s and introduce the new roof crush requirements to be mandatory as of September 2016; update regulatory requirements for noise including incorporated ISO 362-1 (SAE J2805) standards; update reference to CSA codes for 301.1 LPG; update 301.2 CNG expiry date; update CMVSS 1201 to conform to the 2011 revision of the Safety Standards for Snowmobile Product Certification, SSCC/11, published by the Snowmobile Safety and Certification Committee |  | 2013 II |  |  |  |  |  | Various |  | 81100-2-143 |  | - Legal/1 |  |  |

| Part II’s & TSD Publications in Progress |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Safety Standard | Application |  |  | OPI |  | Description |  | Actual Part I (YY-MM-DD) |  | Comments Closure (YY-MM-DD) |  | Anticipated Part II (YYYY-quarter) |  | Anticipated Effective (YYYY-MM-DD) |  | AJ RU #/ ASFBE # |  | Status |  |
| 213.4 Built-in Booster Seats |  | BC (BS) | AJ |  | Review and adopt many of the FMVSS 213 provisions into 213.4 |  | November 26, 2011 |  | February 9, 2012 |  | 2013 I |  | P |  | 81100-2-21 (1063) |  | Legal/II |  |  |
| 208 Frontal impact |  | All | AJ |  | Occupant protection update of Regulations 203, 204, 208, 212 and 219 |  | Feb 11 2012 |  | April 26, 2012 |  | 2013 I |  | P+ Sept., 2014 |  | 81100-2-38 (1019) |  | Submis/II |  |  |
| 109, 119 & 139 MVTSR |  | Tires | RJ |  | Repeal MVTSR, 1995,and make new MVTSR to introduce TSDs 109, 119 & 139 |  | Feb 11 2012 |  | April 26, 2012 |  | 2013 II |  | TBD |  | 81100-2-36 (10000-776) |  | - Legal/II |  |  |
| 121 Air Brake Systems, 301.2, and 206 |  | Trac, Tr, PC, MPV, B | KB, DB |  | Make the trailer ABS exterior light a requirement, extend the TSD application for 301.2, and update 206 |  | Oct 6 2012 |  | Dec 19, 2012 |  | 2013 III |  | Various |  | 81100-2-41 (1179) |  | - Part I |  |  |
| 101 Controls and Displays 105, 122 and 135 |  | PC, MPV, TRU, B, TWV | MG |  | Re-write CMVSS 101 to align with new FMVSS 101. All control tell-tales and indicators to be identified by symbols. |  | Oct 6 2012 |  | Dec 19, 2012 |  | 2013 III |  | September 1, 2014 |  | 81100-2-23 (1189) |  | - Part I |  |  |
| CMVSS 126 |  | PC, MPV, TRU, B | DB |  | Re-introduce safety standard mandating ESC on light-duty vehicles |  | Oct 6 2012 |  | Nov 5, 2012 |  | 2013 II |  | P+60 days |  | 81100-2-139 |  | - Part I |  |  |

| Note: do not modify the text on this page. The tables are set up as frames and will print properly. Status |  |
| --- | --- |
| TRI | Triage approved |
| RIAS/I | RIAS for Part I approved |
| Legal/I | In legal review I |
| BS/I | Received blue-stamped copies for Part I |
| Submis/I | Submission for Part I publication sent |
| Part/I | Part I published |
| Com Cl | Comment closing date passed |
| RIAS/II | RIAS for Part II approved |
| Legal/II | In legal review II |
| BS/II | Received blue-stamped copies for Part II |
| Submis/II | Submission for Part II publication sent |
| Part II | Part II published |

| OPI | Name | Tel. No. (613) |
| --- | --- | --- |
| DD | Dan Davis | 998-1956 |
| MG | Marcin Gorzkowski | 998-1967 |
| DB | Denis Brault | 998-1964 |
| AJ | Anthony Jaz | 998-1963 |
| KB | Kyle Buchanan | 998-1949 |
| RJ | Roland Jonasch | 998-2506 |
| GL | Ghislain Lalime | 998-1959 |
| KH | Kyle Hendershot | 998-1940 |
| MQW | Marie Quesnel Williams | 998-7853 |

| Application |  |
| --- | --- |
| All | All Classes |
| B | Bus |
| BC | Booster Cushions |
| IV | Incomplete Vehicles |
| CRS | Child Restraint Systems |
| IRS | Infant Restraint Systems |
| LSV | Low-Speed Vehicle |
| MC | Motorcycle |
| MPV | Multipurpose Passenger Vehicle |
| PC | Passenger Car |
| SB | School Bus |
| S | Snowmobile |
| RDP | Restraint for Disabled Persons |
| RUM | Restricted-use Motorcycle |
| SC | Snowmobile Cutter |
| Tra | Trailer |
| Trac | Tractor |
| TCD | Trailer Converter Dolly |
| Tru | Truck |
| TWV | Three-wheeled Vehicle |

| Legend |  |
| --- | --- |
| 10-I, II, II, IV | Calendar year quarters, preceded by the last two digits of the year |
| 2010 | Year project work is expected to be initiated |
| R | Date of registration |
| P | Publication Date |
| TSD | Technical Standards Document |
| TM | Test Method |
| NA | Not Applicable |
| TBD | To Be Determined |

Projects and Upcoming Regulatory Initiatives

| Safety Standard | Regulatory Engineer | Description | Status and Target Project Initiation Dates | Priority | JUS# |
| --- | --- | --- | --- | --- | --- |
| Side impact and rollover protection, CMVSS 214 and 226 | AJ, KH | Review the safety issues concerning side impact and rollover collisions | Reviewing Industry Canada report | High | TBD |
| Electric Vehicles | GL, DD | Review regulatory requirements for electric vehicles - Develop methods and tools to detect safety hazards - Destructive testing of battery packs - Destructive testing of electric vehicles - GTR on electric vehicles safety | - NRC studies initiated - GTR development initiated | Medium | TBD |
| 301.2 CNG, and LNG | DD, GL | Review regulatory requirements for natural gas vehicles - Impact report for containers and tanks mounting - Update CSA CNG code B109 - Review need for LNG regulations | Work with CSA to update the CNG code; work with the NRC for the LNG study | Medium | TBD |
| Hydrogen/Fuel Cells | DD, GL | Review regulatory requirement for hydrogen vehicles and internal combustion engines | GTR development well underway | Medium | TBD |
| School Bus Safety & CMVSS 210 | KH, AJ | Review the NHTSA Final Rule on school bus seat belt safety and introduce CMVSS 210 as a TSD | TBD | Medium | TBD |
| 205 Glazing | MG, MQW | Awaiting introduction of gtr into U.S. and U.N. regulations | gtr adopted WP-29-144 US NPRM was published June 21, 2012 (docket no. NHTSA-2012-0083) | Medium | 10000-906 |
| ESC for HD vehicles | DB | Review issues concerning introduction of ESC on HD vehicles | Reviewing NHTSA NPRM | Medium | TBD |
| 124 Brake Override | MQW | Review issues concerning introduction of brake override | Awaiting NHTSA publication – US NPRM published April 16, 2012 (docket No. NHTSA-2012-0038) | Medium | TBD |
| 114 Stop Start | MQW | Review issues concerning introduction of stop/start | Awaiting NHTSA publication – US NPRM published December 12, 2012 (docket No. NHTSA-2011-0174) | Medium | TBD |
| Quiet Vehicles | RJ | Evaluate safety impact of lack of noise from electric/hybrid vehicles - Anechoic chamber testing completed | NHTSA review underway US NPRM Pending GTR development initiated | Medium | TBD |
| Bus Safety | AJ, KH | Review bus safety issues, including emergency exits, roll over, flammability, seat belts | TBD | Low | TBD |
| Pedestrian Safety | KH | Review the requirements of the gtr for potential introduction into Canada | Awaiting research | Low | TBD |
| Low Rolling Resistance Tires | DB, RJ | Review winter safety issues, if any, relative to LRR truck tires | Phase I final report completed. Next steps of LRR tire testing under review. | Low | TBD |
| MVSR 15 Notice of Defect Information Requirements | MQW | Amend and update the Notice of Defect requirements | Approved by RACC as low priority | Low | TBD |
| Speed Limiters | KB | Review issues concerning introduction of speed limiters for heavy duty vehicles | Awaiting NHTSA publication | Low | TBD |
| Restricted Use Vehicles | KB, DB | Review the requirements for restricted use vehicles and develop a prescribed class for ATV’s and apply the ANSI or CPSC ATV standards to this new class | Pending review of section 4 MVSR | Low | TBD |
| 213 Series New Side Impact Test | AJ | Assist with the development of a new side impact testing procedure for child restraints based on US MAP 21 | Awaiting NHTSA publication | Low | TBD |
| 10-year old Child Dummy applied to 213 series | AJ | Review issues concerning introduction of 10-year old child dummy as applied to 213 series | Reviewing NHTSA final rule | Low | TBD |
| 301.1 LPG | GL | Update CSA LPG code B149.5 | Work with CSA | Low | TBD |
| 213 series frontal | AJ | Review if changes are required for frontal testing for 213 series including standard seat assembly based on US MAP 21 | Work with NHTSA on modification | Low | TBD |
| 210.1 tether anchor, 210.2 lower anchor | AJ | Review 210.1 and 210.2 vs FMVSS 225, and review potential modification that must be done based on US MAP 21 | Reviewing, work with NHTSA on modification | Low | TBD |

UNECE/WP.29 – UN GTR work

| Working Parties | OPI | UN GTR # | Title / Subject | Lead Country | Link to Informal group website | Description / Status |
| --- | --- | --- | --- | --- | --- | --- |
| GRRF | DB/RJ | new | Tires | UK/France | https://www2.unece.org/wiki/pages/viewpage.action?pageId=2523589 | Proposal presented at 72nd GRRF in Sept. 2012. Final reading scheduled for the 73rd GRRF in February 2013. Document available at: http://www.unece.org/fileadmin/DAM/trans/doc/2012/wp29grrf/ECE-TRANS-WP29-GRRF-2012-22e.pdf |
| GRSP | KH | 9 | Pedestrian Safety | Japan/EC | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178639 | Updating requirements for the new leg (FLEXPLI). |
|  | AJ | new | Side Pole Impact and WorldSID dummy | Australia | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178630 https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178648 | Finalizing 50%-tile World-SID; developing regulatory text. |
|  | DD | new | Hydrogen and fuel cell vehicles | Germany | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178603 | Anticipate final discussion in Dec. 2012. |
|  | GL | new | Electric Vehicle Safety | US, EC, Japan, China | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178621 https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178628 | Informal group created to address the unique safety risks posed by EVs and their components. First informal group meeting was last April. The terms of reference have been elaborated. |
|  | KB | 1 | Door locks and door retention components |  | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178642 | GRSP is considering closer alignment of UN GTR 1 with UN REG 11. |
|  | KH | 7 | Head restraints | [UK] | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178635 | Working to create test requirement option and on minimum head restraint height. |
| GRSG | KH | 12 | Global technical regulation concerning the location, identification and operation of motorcycle controls, tell-tales and indicators | Italy | https://www2.unece.org/wiki/pages/viewpage.action?pageId=3178506 | Minor editorial changes proposed by IMMA to be discussed at 103rd session of GRSG. These changes based on Canada and IMMA comments on final version of GTR. |
| GRB | RJ | new | Quiet Road Transport Vehicles | USA, Japan | https://www2.unece.org/wiki/display/trans/GTR+for+QRTV | Second meeting of the GTR Informal Working Group tentatively scheduled for Dec 5-7, 2012. |
| GRE | MG | new | Preliminary discussion on developing performance based UN GTR. | TBD | TBD | US, EU and Japan identified a need to develop regulations that would regulate desired performance without hindering the new technology. |

# Publications since September 2011

## Canada Gazette Part I

| Safety Standard | OPI | Description | Proposed Effective Date (YY-MM-DD) | Date of Publication (YY-MM-DD) | Comment Closure (YY-MM-DD) | JUS # |
| --- | --- | --- | --- | --- | --- | --- |
| 213.4 Built-in Booster Seats | AJ | Review and adopt many of the FMVSS 213 provisions into 213.4 | P | November 26, 2011 | February 9, 2012 | 81100-2-21 (1063) |
| 208 Frontal impact | AJ | Occupant protection update of Regulations 203, 204, 208, 212 and 219 | P+ Sept. 2014 | Feb. 11 2012 | April 26 2012 | 81100-2-38 (1019) |
| 109, 119 & 139 MVTSR | RJ | Repeal MVTSR, 1995,and make new MVTSR to introduce TSDs 109, 119 & 139 | TBD | Feb. 11 2012 | April 26 2012 | 81100-2-36 (10000-776) |
| 121 Air Brake Systems, 301.2, and 206 | KB, DB | Make the trailer ABS exterior light a requirement, extend the TSD application for 301.2, and update 206 | Various | Oct 6 2012 | Dec 19, 2012 | 81100-2-41 (1179) |
| 101 Controls and Displays 105, 122 and 135 | MG | Re-write CMVSS 101 to align with new FMVSS 101. All control tell-tales and indicators to be identified by symbols. | September 1, 2014 | Oct 6 2012 | Dec 19, 2012 | 81100-2-23 (1189) |
| CMVSS 126 | DB | Re-introduce safety standard mandating ESC on light-duty vehicles | P+60 days | Oct 6 2012 | Nov 5, 2012 | 81100-2-139 |

## Canada Gazette Part II & TSDs

| Safety Standard | Application | Description | Publication Date (YY-MM-DD) | Date of Registration (YY-MM-DD) | SOR No. | Effective Date (YY-MM-DD) | Mandatory Compliance Date | JUS# |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 305 TSD update | PC, MPV, TRU, B, TWV | Update the TSD 305 R3 to align it with the recent NHTSA publication | 11-10-08 | NA | NA | P plus 6 months |  | NA |
| Interpretations and Standards for 207, 210 | All | Review updating the requirement of 207, include comments from SJC in 210.1 and 210.2 and update the designated seating position to be aligned with the US. Create a TSD for 207 | 11-12-07 | 11-11-17 | SOR/2011-264 | P plus 6 months | 12-09-1 | 81100-2-39 (1045) |
| 122 Motorcycle Brake Systems | MC | Provide European motorcycle brake regulation ECE R78 as an alternative to the US FMVSS 121. ECE R78 is a copy of the global technical regulation No.3 on the same subject | 11-12-07 | 11-11-17 | SOR/2011-263 | P |  | 81100-2-37 (793) |
| Update Existing TSDs | All | Republishing 105, 106, 116, 118, 123, 124, 131, 135, 209, 301, 302, 305, 401, 500 with new expiry dates | 11-11-09 | 11-10-27 | SOR/2011-238 | P |  | 81100-2-119 |
| 202 TSD Update Head Restraints | PC, MPV, TRU | Update TSD to align it with the recent NHTSA publication | 11-07-09 | 11-07-09 | NA | 11-07-09 | 12-09-01 | NA |

All working documents may be found on UNECE Website: http://unece.org/trans/main/welcwp29.htm.